PROJECT EAGLE

Design Document

Continuous AIFMD Compliance Assurance

Automated Assurance of Regulatory Correctness Throughout the Full Lifecycle of Annex IV Reporting

Version 0.3  |  1 April 2026  |  Confidential

Owner: Head of Compliance & Risk

Addressees: CTO/CPO, COO, CEO

Version History

| Version | Date | Changes |
| --- | --- | --- |
| 0.1 | 1 Apr 2026 | Initial design: 5-layer architecture (A through E) |
| 0.2 | 1 Apr 2026 | Layer 0 (Anonymization) added; privacy-by-design |
| 0.3 | 1 Apr 2026 | Layers A+B implemented and E2E tested; reference data aging thresholds; Blueprint Alignment Review; Layer B approval governance |

# 1. Problem Statement

The Matterhorn adapter and validator currently produce AIFMD-compliant Annex IV reports. The 4-layer validation (File Naming, XSD, DQF, Cross-field) proves that output is correct today. But compliance is not a snapshot. The Head of Compliance & Risk must be able to demonstrate at any moment that the system still generates correct reports, even if:

- ESMA or an NCA changes validation rules (DQEF updates, new CAF/CAM codes)

- AIFMD 2.0 introduces new XSD schemas (expected April 2027)

- Adapter code is modified (new asset classes, strategies, fields)

- NCA overrides change (new jurisdictions, modified field requirements)

- Reference data evolves (ISO country codes, currency codes, LEI registers)

- Template structures change (new Matterhorn versions, client-specific variants)

Additionally, there is a fundamental tension: regression testing requires real, representative data to be effective, but the client data in Matterhorn templates and XML output is confidential. This document describes an architecture that solves both problems.

# 2. Design Principles

The design aligns with Eagle principles P5 (Deterministic core), P8 (Compliance-proof by design), P9 (Security by design), P10 (Founder-independent) and P14 (Database-first). Five core principles guide the design:

| Principle | Meaning | Implication |
| --- | --- | --- |
| Regression-first | Every change is tested against known good output | Golden set of XML files with expected validation results |
| Fail-fast | Errors are detected before reaching the NCA | Validation runs automatically on every code or rule change |
| Evidence-based | Compliance is demonstrable, not assumed | Every test result is recorded with version, timestamp and hash |
| Schema-aware | XSD is authoritative for structural correctness | XSD validation is a hard gate, not an optional check |
| Privacy-by-design | Client data never in test environment or version control | Anonymization as mandatory step before data enters golden set |

## 2.1 Blueprint Alignment Review

The design has been reviewed against four Eagle Blueprint documents. Below are findings and alignment per document.

### eagle_requirements_overview.yaml

- REQ-VAL-001 (4-layer validation): Fully implemented in validator. Layer A regression suite tests all 4 layers end-to-end.

- REQ-VAL-002 (NCA-specific overrides): Implemented; Layer D audits override consistency.

- REQ-REL-001 (CI/CD regression gate): Layer A run_regression_suite.py designed as CI/CD gate (exit code 0/1). Requires: synthetic data only, 100% rule coverage target, deployment blocking on failure.

- REQ-REF-001 (reference data freshness): Thresholds implemented in check_reference_data_freshness() — see §3.6.

### eagle_dev_security_guidelines_v2_0.yaml

- RL-003 (never client data in dev/test/staging): Layer 0 Anonymization is the direct answer to this red line. All golden set data is synthetic.

- G1 (CI/CD security gates): Layer B hash verification with SHA-256 (not MD5, per security guidelines). Layer A regression as deployment gate.

- RL-001 (no secrets in code/config): anonymization_map.yaml in .gitignore; pre-commit hook recommended.

### eagle_software_architecture.md

- Pipeline L3 (validation core): Layer A tests the full L3 pipeline. Layer B monitors rule file integrity.

- Modular monolith: All layers are independently executable — consistent with the monolith-with-clear-boundaries architecture.

- Rule versioning in DB (phase 2): Current file-based hashing is the pre-database solution; migration to DB-versioning is forward-compatible.

### eagle_design_system.md

- Traffic-light colors: Layer E dashboard follows the Eagle design system color coding (GREEN/YELLOW/RED).

- WCAG 2.1 AA: Dashboard design must meet accessibility requirements.

- REQ-REF-001 staleness indicators: Design system defines visual staleness indicators that Layer E must implement.

# 3. Architecture: Six Assurance Layers

The continuous compliance assurance system consists of six layers that together form a closed feedback loop. Layer 0 (Anonymization) is the data gate that ensures client data never enters the test environment. Each layer is independently executable and produces its own evidence record.

| Layer | Name | What It Does | Trigger | Evidence |
| --- | --- | --- | --- | --- |
| 0 | Data Anonymization | Replaces client ID data with synthetic equivalents while preserving structural validity | New client data | Anon. map |
| A | Golden Set Regression | Validates golden set with 4-layer engine, compares with expected results | Code/rule change | PASS/FAIL + diff |
| B | Rule Integrity Monitor | SHA-256 hash check on rule file + NCA overrides vs. approved baseline | Every validation run | Hash + version log |
| C | Schema Drift Detector | Compares active XSDs with ESMA/FCA publications; signals new versions | Weekly | Drift report |
| D | NCA Override Auditor | Checks consistency of NCA overrides: base_rule_id, collision, completeness | Override change | Audit trail |
| E | Compliance Dashboard | Aggregates results from 0–D in one view with traffic-light status per NCA | Continuous | Dashboard + alert |

Layers with green background are implemented and end-to-end tested.

## 3.0 Layer 0: Data Anonymization — IMPLEMENTED

Client data is confidential and must never enter a test environment, CI/CD pipeline or version control. At the same time, the golden set is only valuable if it contains representative, structurally complex data. This tension is resolved by a generic anonymization process.

### What is Anonymized

| Category | XML Elements | Replacement | Example |
| --- | --- | --- | --- |
| Manager identity | AIFMName, AIFMNationalCode, AIFMIdentifierLEI | Synthetic name + code in same format | ABC Capital → Acme Capital |
| Fund identity | AIFName, AIFNationalCode, AIFIdentifierLEI | Synthetic name + code in same format | 12345678 → 28728463 |
| Portfolio content | InstrumentName, AssumptionDetails | Generic descriptions | Proprietary Fund X → Listed equity |
| File names | Filename (contains national codes) | Codes consistently replaced in file name | AIFM_NL_ABC123 → AIFM_NL_QAH328 |

### What is NOT Anonymized

Financial amounts, dates, NCA codes, strategy types, geographic allocations, currency codes, content types and reporting flags remain unchanged — essential for validation, not traceable to individuals.

### Validation After Anonymization

| Dataset | NCA | Files | Mappings | XSD | DQF FAIL |
| --- | --- | --- | --- | --- | --- |
| Client A | NL | 5 XML + 1 ZIP | 20 | VALID | 0 |
| Client B | BE + DE | 4 XML + 2 GZ + 2 ZIP | 17 | VALID | 0 |
| Client C | GB + NL | 4 XML | 18 | VALID | 0 |

## 3.1 Layer A: Golden Set Regression — IMPLEMENTED

The golden set regression suite (run_regression_suite.py) runs the full 4-layer validation on all anonymized test files and compares results with a recorded baseline (expected_results.yaml). On deviation: exit code 1, deployment blocked.

### Golden Set Composition

| Suite | NCA | Files | Notable Features | Coverage |
| --- | --- | --- | --- | --- |
| Acme Capital | NL (AFM) | 5 XML | PE strategy, multi-fund, NoReporting | PEQF, CT=2/3 |
| Blue Ridge | BE (FSMA) | 2 XML | Multi-NCA, USD base currency, ZIP | FSMA overrides |
| Blue Ridge | DE (BaFin) | 2 XML | GZIP packaging, BaFin rules | BaFin overrides |
| Cedar Point | GB (FCA) | 2 XML | FCA namespace, FCA XSD V2 | Post-Brexit |
| Cedar Point | NL (AFM) | 2 XML | EUR base currency, CT=2/3 | EUR conditionals |
| (To be expanded) | LU (CSSF) | TBD | ZIP-in-ZIP, CSSF rules | CSSF overrides |
| (To be expanded) | IE (CBI) | TBD | CBI-specific requirements | CBI overrides |

### End-to-End Test Results (1 April 2026)

| Suite | NCA | Files | XSD | DQF PASS | DQF FAIL |
| --- | --- | --- | --- | --- | --- |
| acme_capital_nl | NL | 5 | 5 valid / 0 invalid | 333 | 0 |
| blue_ridge_be | BE | 2 | 2 valid / 0 invalid | 186 | 0 |
| blue_ridge_de | DE | 2 | 2 valid / 0 invalid | 183 | 0 |
| cedar_point_gb | GB | 2 | 2 valid / 0 invalid | 174 | 0 |
| cedar_point_nl | NL | 2 | 2 valid / 0 invalid | 167 | 0 |

All 5 suites: PASS. Total 1,043 DQF rules tested, 0 FAIL, 0 MISSING. Rule Integrity: VERIFIED on all suites. Evidence stored as regression_20260401_194819.yaml.

### CI/CD Integration (REQ-REL-001)

run_regression_suite.py is designed as a CI/CD gate per REQ-REL-001:

- Exit code 0 = all suites PASS → deployment allowed

- Exit code 1 = regression detected → deployment blocked

- --update-baseline: after approval by Head of Compliance & Risk, new expected_results.yaml

- Evidence: each run generates a YAML file in golden_set/evidence/ with timestamp, results per suite and rule integrity status

## 3.2 Layer B: Rule Integrity Monitor — IMPLEMENTED

SHA-256 hash of the rule file (aifmd_annex_iv_validation_rules.yaml) and all active NCA overrides is checked against the last approved version (approved_rule_hashes.yaml) with every validation run.

### Statuses

| Status | Meaning | Action |
| --- | --- | --- |
| VERIFIED | All hashes match approved baseline | None — result trusted |
| UNVERIFIED | One or more rule files changed since last approval | Alert to Compliance; result not trusted until rules re-approved |
| FIRST_RUN | No previously approved baseline exists | Current hashes automatically saved as baseline |

### Approved Hashes (1 April 2026)

7 files in the approved baseline: 1 base rules + 6 NCA overrides (AFM, BaFin, CBI, CSSF, FCA, FSMA). Hashing algorithm: SHA-256 (per eagle_dev_security_guidelines_v2_0 — MD5 explicitly prohibited).

### CLI Usage

- python validate_aifmd_xml.py --approve-rules: save current hashes as approved baseline (manual action by Compliance)

- Automatic verification: on every regular validation run, the validator checks rule integrity and reports status in console output

### Approval Governance

Every hash baseline approval requires two mandatory fields: --approved-by (name of the approver) and --reason (motivation for the change). Without these fields, the command is rejected.

The approval record is stored in approved_rule_hashes.yaml with: timestamp, approver name, motivation, hashes of all rule files, and a list of files changed since the previous approval.

Every approval is also logged in a cumulative log file (Logging/rule_approval_history.yaml) which serves as an audit trail. This file contains the complete approval history.

| Principle | Implementation |
| --- | --- |
| Who may approve | Only Head of Compliance & Risk or CTO (organizationally enforced) |
| Mandatory identification | --approved-by parameter; rejected without name |
| Mandatory motivation | --reason parameter; rejected without reason |
| Change tracking | Automatic diff: which files changed, old vs. new hash |
| Audit trail | Cumulative log file in Logging/rule_approval_history.yaml |
| CI/CD restriction | --approve-rules may not run in pipeline; manual only |

CLI usage example:

python validate_aifmd_xml.py --approve-rules \

--approved-by "Name of Approver" \

--reason "Description of the change" \

dummy.xml

## 3.3 Layer C: Schema Drift Detector — DESIGN

Weekly check for new ESMA/FCA XSD publications. When a new version is detected, the golden set is validated against both the old and new schema and the diff is reported. Essential for AIFMD 2.0 transition (expected April 2027).

## 3.4 Layer D: NCA Override Auditor — DESIGN

Automatic consistency checks on NCA overrides: referential integrity (base_rule_id refers to existing ESMA rule), collision detection, completeness, consistency (overrides_esma only with base_rule_id), coverage and cross-NCA comparison.

## 3.5 Layer E: Compliance Dashboard — DESIGN

Traffic-light overview per NCA: GREEN (all layers PASS + VERIFIED + no drift), YELLOW (warnings or UNVERIFIED), RED (FAIL, regression or schema drift). Primary tool for the Head of Compliance & Risk. Implementation follows Eagle Design System (WCAG 2.1 AA, staleness indicators per REQ-REF-001).

## 3.6 Reference Data Aging Thresholds (REQ-REF-001)

eagle_requirements_overview.yaml defines in REQ-REF-001 that reference data freshness must be visible on the dashboard with staleness indicators. The following thresholds are implemented in check_reference_data_freshness():

| Data Source | Refresh Frequency | GREEN | AMBER | RED |
| --- | --- | --- | --- | --- |
| ECB exchange rates | Daily | ≤ 2 days | 3–10 days | > 10 days |
| GLEIF LEI register | Daily | ≤ 3 days | 4–14 days | > 14 days |
| NCA registry | Daily | ≤ 1 day | 2–7 days | > 7 days |
| ESMA XSD schemas | Ad hoc | < 90 days | 90–365 days | > 365 days |
| Validation rules (YAML) | On change | < 30 days | 30–90 days | > 90 days |
| NCA overrides | On change | < 30 days | 30–90 days | > 90 days |

The freshness check is integrated in run_regression_suite.py and runs automatically on every regression run. Result is included in the evidence YAML. When AMBER or RED status, a warning is shown in console output.

# 4. Implementation Roadmap

| Phase | Deliverable | Scope | Status |
| --- | --- | --- | --- |
| 0 | Anonymizer | anonymize_aifmd.py tested + .gitignore + SOP | DONE |
| 1a | Golden Set + Regression Suite | 5 suites, expected_results.yaml, evidence logging, CI/CD gate | DONE |
| 1b | Rule Integrity Monitor | SHA-256 hash verification, approved_rule_hashes.yaml, --approve-rules CLI | DONE |
| 1c | NCA Override Auditor | audit_nca_overrides.py | Pending |
| 1d | CI/CD Integration | Regression test as gate in deployment pipeline | Pending |
| 2a | Schema Drift Detector | Periodic check for ESMA/FCA XSD publications | Pending |
| 2b | Compliance Dashboard | Web-based dashboard with traffic-light status | Pending |
| 2c | Golden Set Expansion | CSSF (LU), CBI (IE) templates | Pending |
| 2d | AIFMD 2.0 Readiness | Dual-schema validation (V1.2 + V2.0) | Pending |

# 5. Compliance Role Mapping

| Responsibility | Assurance Layer | How Assured |
| --- | --- | --- |
| §4.1 Rule change dated and motivated | B: Rule Integrity | SHA-256 hash verification + mandatory identification and motivation on approval + audit trail |
| §4.2 Full audit trail | A: Golden Set | E2E regression proves complete chain; evidence YAML per run |
| §4.5 Data correctness sign-off | E: Dashboard | GREEN status = pre-approval evidence |
| P9 Security by design (client data) | 0: Anonymization | No client data in test/CI/git; RL-003 compliant |
| GDPR data minimization | 0: Anonymization | Only structurally necessary data; identifiers replaced |
| ISAE 3402 / SOC 2 evidence | All layers | Every test result is audit record with version, hash and timestamp |
| REQ-REL-001 CI/CD gate | A: Golden Set | Exit code 0/1; synthetic data; deployment blocking |
| REQ-REF-001 Reference data freshness | E: Dashboard | Thresholds per source; traffic-light indicators |

# 6. Risks and Mitigation

| Risk | Severity | Mitigation | Owner |
| --- | --- | --- | --- |
| Anonymization map leaks to version control | High | .gitignore + pre-commit hook + secret scanning | CTO |
| Anonymization breaks validation rules | High | Mandatory 4-layer validation after anonymization | CTO |
| Client data in amounts recognizable | Low | Amounts without context not traceable; optional perturbation in v2 | Compliance |
| Golden set does not cover all edge cases | Medium | Expand on new client/NCA; coverage metric | CTO + Compliance |
| ESMA publishes XSD without announcement | High | Schema Drift Detector + ESMA registry | Compliance |
| AIFMD 2.0 schema transition | High | Dual-schema validation; transition plan Q4 2026 | CTO + Compliance |
| Reference data stale without detection | Medium | Freshness check with thresholds per source (REQ-REF-001) | CTO + Compliance |

# 7. Recommendations

- Phase 0 (Anonymizer), 1a (Golden Set) and 1b (Rule Integrity) are ready and tested. Adopt as operational part of development process.

- Add anonymization_map.yaml to .gitignore and configure a pre-commit hook that prevents mapping files from being accidentally committed.

- Prioritize CSSF (LU) golden set as first expansion: CSSF has the most overrides (57KB) with highest risk of undetected errors.

- Begin AIFMD 2.0 schema readiness in Q4 2026: the ESMA deadline of April 2027 requires Eagle to perform dual-schema validation well before the effective date.

- Implement Layer D (NCA Override Auditor) as next step: the FSMA base_rule_id bug found manually would have been prevented by this.

- Integrate run_regression_suite.py in CI/CD pipeline as mandatory gate (REQ-REL-001): no deployment without PASS on all suites.

# 8. Next Steps

After approval of this design:

- Configure .gitignore and pre-commit hook for anonymization_map.yaml

- Integrate run_regression_suite.py in CI/CD pipeline (GitHub Actions / GitLab CI)

- Write audit_nca_overrides.py (Layer D)

- Define SOP for adding a new client to the golden set

- Design Layer E Compliance Dashboard (wireframes + data model)

- Plan AIFMD 2.0 XSD readiness assessment (Q4 2026)